# A-ZION Live Master v3.6

BP2-02 Entity Contracts Update

Status: APPROVED

Baseline: Core Freeze v1.0

Master Version: v3.6

Purpose: Current source-of-truth snapshot for continuing A-ZION from the latest approved project state.

## 1. Session Resume

| Field | Value |
| --- | --- |
| Core | Frozen v1.0 |
| Build Pack | BP2 |
| Current Sprint | BP2-02 |
| Current Phase | Entity Contracts |
| Last Approved Entity | Contributor |
| Current Entity | Knowledge |
| Next Entity | Evidence |
| Backup Status | OK |
| Open Critical Issues | 0 |

## 2. Project Status

Build Pack 1 completed and frozen.

Core Freeze v1.0 approved.

Build Pack 2 active.

Sprint BP2-01 completed.

Sprint BP2-02 active.

Current focus: Entity Responsibility Contracts before Logical Data Model.

## 3. Engineering Discipline

Check → Understand → Design → Challenge → Review → Approval → Master Update → Backup → Version → Continue.

Every entity must pass review and attack/stress tests before implementation.

No Core changes without RFC.

One source of truth per topic.

Master First: update the Live Master before continuing after major checkpoints.

No sprint is complete without backup and versioning.

## 4. Entity Contract Quality Gate

Responsibility Check

Boundary Check

Forbidden Action Check

Lifecycle Check

Dependency Check

Stress Test

Approval

Backup

Version

## 5. Entity Contract Index

| Entity | Family | Status | Notes |
| --- | --- | --- | --- |
| Source | Reference Entity | Approved | Trust Profile, not Trust Score. Review history belongs to Audit/Review. |
| Contributor | Reference Entity | Approved | Credibility Profile current state only; history belongs to assessment/audit. |
| Knowledge | Knowledge Entity | Review Ready | Do not delete knowledge; validity changes are versioned and traceable. |
| Evidence | Knowledge Entity | Next | Pending contract. |
| Theme | Knowledge / Intelligence Entity | Pending |  |
| Asset | Reference / Financial Entity | Pending |  |
| Investigation | Process Entity | Pending |  |
| Opportunity | Process Entity | Pending |  |
| Catalyst | Context Entity | Pending |  |
| Scenario | Decision Support Entity | Pending |  |
| Decision | Decision Entity | Pending |  |
| Lesson | Learning Entity | Pending |  |

## 6. Entity Taxonomy

Reference Entities: Source, Contributor.

Knowledge Entities: Knowledge, Evidence, Theme.

Process Entities: Investigation, Opportunity.

Decision Entities: Decision, Decision Snapshot, Scenario.

Learning Entities: Lesson.

Context Entities: Catalyst.

## 7. Contract Template v1.0

Entity:

Purpose:

Owner Service:

Owns:

Can:

Cannot:

Creates:

Updates:

Depends On:

Invariants:

Lifecycle:

Allowed State Transitions:

Forbidden Actions:

Business Authority:

Cross Entity Permissions:

Events Produced:

Events Consumed:

Validation Rules:

Failure Rules:

Misuse Cases:

Test Scenarios:

Approval Status:

Version:

Backup Status:

## 8. Approved Principles Added in This Cycle

Contract First Engineering: database, API and code must obey entity contracts.

An entity may only perform actions explicitly listed in its contract.

Every entity must survive an intentional misuse/attack test before approval.

Business Authority is separate from RBAC: it defines which business process may request an action.

Cross-Entity Attack Suite will be run after entity contracts are complete.

Live Master is the project source of truth until repository-based workflow is available.

## 9. Backup Strategy

Live Master is the primary project snapshot.

Update Master at major checkpoints.

Sprint Backup after every sprint.

Build Pack Backup after every Build Pack.

Release Archive at major milestones.

At the beginning of a new conversation, load the latest Live Master before continuing.

## 10. Version History

| Version | Scope | Change |
| --- | --- | --- |
| v3.4 | Core Freeze + BP2 | Integrated Core Freeze and BP2 Sprint 01. |
| v3.5 | BP2-02 | Added Session Resume and Entity Contracts status. |
| v3.6 | BP2-02 | Added Version History, Entity Contract Index, Decision/Principle Log and Open Items. |

## 11. Open Items

Approve Knowledge Entity Contract.

Create Evidence Entity Contract.

Continue entity-by-entity review, stress test, approval and backup.

Run Cross-Entity Attack Suite after all contracts are drafted and approved.

Only after contracts pass: Logical Domain Model → ERD → Database Design.

## 12. Next Step

Continue with Entity Contract #004: Evidence, after confirming Knowledge approval checkpoint and backup status.